## Slide 1: FastTrack for Dynamics 365
Workshop date: YYYY-MM-DD
Security strategy workshop

## Slide 2: Success by Design
Our success framework
The framework is designed around three core principles
  Early Discovery
  Proactive Guidance
  Predictable Success
Success by Design brings you the learnings and experiences from thousands of customer cloud deployments to make your journey to cloud smoother, faster and successful
Success by Design is our FastTrack framework for service delivery
Faster Deployment
Higher Adoption
Maximized ROI
FastTrack.microsoft.com

## Slide 3: Security strategy workshop agenda
Agenda
Overview & workstream
Regulation, compliance, and other requirements
Testing
Management, monitoring, and auditing
The Security Strategy workshop is designed to look at the overall approach to system security and to help ensure the approach is aligned with recommended practices.
Format: 90-120-minute Microsoft Teams call
Attendees: Key stakeholders from the customer and partner teams.
Project Managers, Solution Architects, functional and technical leads are mandatory
Implementation (within Dynamics 365)
Implementation (beyond Dynamics 365)
Wrap up
Resources
Appendix

## Slide 4: The role of FastTrack
In scope
Security topics on areas that relate to the implementation of Dynamics 365
Review the answers provided
Provide findings and recommendations following the workshop presentation
Highlight technical and project risks and issues (including unrealistic product expectations)
Point out gaps in the plan and solution strategy that can result in an unsuccessful implementation
Out of scope
Create a solution architecture based on findings
Decide on solutions that best fit gaps identified
Code review
Provide training on product features (user or administrative)
Create comparison between ISV solutions

## Slide 5: Instructions for customer and partner
Complete each slide providing the required information
Skip slides that are not applicable to your project:
  only apply to Dynamics 365 Finance and Operations applications
  only apply to Dynamics 365 Human Resources
  only apply to Dynamics 365 Customer Engagement applications
Extend topic area slides to capture the required information if needed. Do not hesitate to paste your own slides.
Reach out to your FastTrack SA if you have questions on the format or content
Send completed deck back to the FastTrack SA 5 business days before the scheduled Solution Blueprint workshop.
How to fill this PowerPoint document
F&O
HR
CE

## Slide 6: Security strategy Overview & workstream

## Slide 7: Security strategy overview
Provide an overview of the security strategy for the implementation. Are you following a least-privilege permissions approach?
Add details here (See slide notes for additional information)
Notes: =========================
Why are we asking this information?
We want to have an overview of the security strategy to spot impacts on security, performance, project timeline, and maintainability.
This open question aims at understanding the security principles you have planned to use to restrict privileges to records.
=========================
What to include?
When thinking about your security strategy, consider the high-level description of the scope of security requirements, design, and tools that will be used.
Subsequent questions will probe further for these details.
If you have slides providing a high-level view of the security strategy, feel free to paste them here.
The rest of the presentation generally contains more closed questions on the used features, so this slide is a good opportunity to explain how you are implementing security features in your own words.
CE e.g., “Access to records is organized around a hierarchy of 50 business units. Record access management is then mostly done through team ownership for most entities (with custom assignment logic), access teams for opportunities and user ownership of activities. Most users are dispatched in Business Units, while transverse functions (10%) are at the root level and are given access to business unit’s data through owner teams on a per-business unit level.”
=========================
Resources:
Security in Microsoft Dataverse (https://docs.microsoft.com/power-platform/admin/wp-security)
Security and data access in Power Apps (https://docs.microsoft.com/powerapps/developer/data-platform/security-model)
Success by Design: Security Strategy in Dynamics 365 Customer Engagement apps (https://docs.microsoft.com/learn/modules/fast-track-security/2-security-workshop-topics)
Success by Design: Plan and implement security in Finance and Operations apps (https://docs.microsoft.com/learn/modules/plan-implement-security-finance-operations/)

## Slide 8: Security workstream
Add details here (See slide notes for additional information)
Please describe the structure of the team assigned to security tasks, in the context of the implementation team, and the governance of security design, implementation, and operations tasks.
Notes: =========================
Why are we asking this information?
We want to understand how the security workstream is structured with respect to overall implementation project team.
We want to validate that business stakeholders are also involved in some of the security discussions and requirements.
=========================
What to include?
Who is executing security tasks?
Is the customer managing all security implementation tasks?
Is the management of all security implementation tasks assigned to technical / IT resources?
High-level description of the scale of security tasks, and the timeline and governance for them.
=========================
What we’ll do with this information?
Better understand the architecture being built and provide recommendations for processes that may be missing or opportunities for leveraging Dynamics 365 features to increase your return on investment.

## Slide 9: Security strategy Regulation, compliance, and other requirements

## Slide 10: Regulation and compliance (1/2)
Are there specific legal and/or compliance certification requirements (e.g., GDPR) with which you must comply? What are your plans to address them? What steps you have taken to ensure compliance with the applicable legal requirements?
Add details here
The format may include different components such as word documents that outline the solution architecture, Visio diagrams that outline the flow, a Power Point with details of the design, screenshots of actual system configurations, Excel spreadsheets with details, etc.
You can provide links to existing documents or insert files into the slide. Or use additional slides to outline the details if required.
(See slide notes for additional information)
Microsoft Compliance Offerings | Dynamics 365 | Microsoft Docs
Notes: =========================
Why are we asking this information?
Understand regulation and compliance requirements that are applicable to your implementation (these can depend based on your industry and region) and that will potentially impact your design.
=========================
What to include?
The format for your design may include different components such as word documents that outline the solution architecture, Visio diagrams that outline the flow, a Power Point with details of the design, screenshots of actual system configurations, Excel spreadsheets with details about mappings, allowed combinations and so on. You can provide links to existing documents or insert files into the slide. Or use additional slides to outline the details if required.
You should consider and include details about the following considerations:
Are there specific legal and/or compliance certification requirements (e.g., GDPR) with which you must comply?
Are there data privacy or residency requirements?
Are there requirements for security validation or other compliance requirements, and what are the plans to address them?
What steps you have taken to ensure compliance with the applicable legal requirements?
Are you aware of the resources available at the Microsoft Trust Center?
Are you deploying to a Government Community Cloud (GCC)?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:
Compliance and data privacy (https://docs.microsoft.com/power-platform/admin/wp-compliance-data-privacy)
Microsoft Trust Center (http://www.microsoft.com/trustcenter)

## Slide 11: Regulation and compliance (2/2)
Do you need to sanitize or obfuscate data used in non-production environments? What plans do you have for data security in ALM and pre-production environments? Do you have specific compliance requirements for encryption, backup and data retention?
Add details here
The format may include different components such as word documents that outline the solution architecture, Visio diagrams that outline the flow, a PowerPoint with details of the design, screenshots of actual system configurations, Excel spreadsheets with details, etc.
You can provide links to existing documents or insert files into the slide. Or use additional slides to outline the details if required.
(See slide notes for additional information)
Microsoft Compliance Offerings | Dynamics 365 | Microsoft Docs
Notes: =========================
Why are we asking this information?
To understand security requirements that are applicable to your implementation and that will potentially impact your design.
=========================
What to include?
The format for your design may include different components such as word documents that outline the solution architecture, Visio diagrams that outline the flow, a Power Point with details of the design, screenshots of actual system configurations, Excel spreadsheets with details about mappings, allowed combinations and so on. You can provide links to existing documents or insert files into the slide. Or use additional slides to outline the details if required.
You should consider and include details about the following considerations:
Do you need to sanitize or obfuscate data used in non-production environments?
What plans do you have for data security in ALM and pre-production environments?
Do you have specific compliance requirements for data retention? (e.g., do you have a business requirement to archive database backups for more than 28 days?)
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.

## Slide 12: Other requirements
Please describe any additional security requirements you have documented for your implementation.
Add details here
Security requirements and obligations for every organization are different, and driven by regulatory requirements, contractual requirements, and corporate policies.
Please summarize the key requirements here, or paste content or links, if applicable.
(See slide notes for additional information)
Microsoft Compliance Offerings | Dynamics 365 | Microsoft Docs
Notes: =========================
Why are we asking this information?
To understand security requirements that are applicable to your implementation and that will potentially impact your design.
=========================
What to include?
Security requirements and obligations for every organization are different, and driven by regulatory requirements, contractual requirements, and corporate policies. Please summarize the key requirements here, or paste content or links, if applicable.
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources or alternatives or warning in case we identify risks.

## Slide 13: Security strategy Implementation (within Dynamics 365)

## Slide 14: Role-based security (1/2)
Please describe your plans for effectively and efficiently implementing role-based security within Finance and Operations applications.
Add details here (See slide notes for additional information)
Role-based security | Dynamics 365 | Microsoft Docs
F&O
Notes: =========================
Why are we asking this information?
Finance and Operations applications have robust Role-based security features and implementing them effectively is critical to the overall success of your deployment. Here we want to understand your plan for implementing these Role-based security features effectively and efficiently.
=========================
What to include?
You should consider and answer the following questions in relation to implementing Role-based security in Finance and Operations applications:
Are you using the Task Recorder, Business Process Modeler, and Security Diagnostics tools to identify role requirements?
Are all security roles/duties/privileges identified? How have they been identified? How are they documented?
Do you copy standard roles before assigning? Have you created new security roles instead of customizing copies of standard roles?
Have you created security roles from scratch? How many custom security roles have you completed, compared to how many have yet to be completed?
Are all users assigned to standard security roles that enable them to complete their required tasks? Or is assignment to more restrictive roles pending additional effort?
How many users are assigned to the System Administrator role?
Are custom security roles/duties/privileges created using a ‘design time’ approach (e.g., customizing roles using VS and storing in source control)?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources or alternatives or warning in case we identify risks.
=========================
Resources:
Role-based security - Finance & Operations | Dynamics 365 | Microsoft Docs https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/role-based-security
Security diagnostics for task recordings - Finance & Operations | Dynamics 365 | Microsoft Docs https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/tasks/security-diagstics-task-recordings

## Slide 15: Role-based security (2/2)
Please describe your plans for rolling out role-based security across your organization.
Add details here (See slide notes for additional information)
Role-based security | Dynamics 365 | Microsoft Docs
F&O
Notes: =========================
Why are we asking this information?
Here we want to understand your plan for rolling out security roles in Finance and Operations across your organization.
=========================
What to include?
You should consider and answer the following questions in relation rolling out security roles in Finance and Operations applications:
Have you tried to reduce as much as possible the number of security roles? How many security roles are assigned to most users? What is your approach to assignments for users requiring multiple roles?
Are security roles part of golden config? How will they be moved between environments?
What is your strategy to update the security roles as you roll out new entities / functionality? Is the security model scalable for future rollouts? (e.g., adding more business units or rolling out to new countries/regions)
Do you plan to use Azure-Active Directory synchronized groups to manage access rights?
Will an organization hierarchy be used to define security access within security roles for certain users? Will automatic role assignment be used?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:
Assign users to security roles - Finance & Operations | Dynamics 365 | Microsoft Docs https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/tasks/assign-users-security-roles
Import or export a customized security configuration by using Data management - Finance & Operations | Dynamics 365 | Microsoft Docs -https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/import-export-customized-security

## Slide 16: Segregation of Duties and XDS
Please describe your plans for using advanced Finance and Operations features such as Segregation of Duties and extensible Data Security policies.
Add details here (See slide notes for additional information)
F&O
Notes: =========================
Why are we asking this information?
Here we want to understand your planned use of advanced features like Segregation of Duties and eXtensible Data Security policies.
=========================
What to include?
You should consider and answer the following questions in relation to Segregation of Duties and eXtensible Data Security in Finance and Operations applications:
How are you using segregation of duties?
Will you use segregation of duties rules in the application?
Do you have specific rules defined?
If you have identified data security restrictions to implement, have you differentiated between actual need to restrict access to data for security purposes and filtering access to data for ease of use?
How do you control access and permissions for users working in the same area?​
Are there extraordinary requirements for row-level security and what are the design patterns that will be used to solve them? Is the approach for using XDS policies finalized?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:
Set up segregation of duties - Finance & Operations | Dynamics 365 | Microsoft Docs https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/tasks/set-up-segregation-duties
Extensible data security policies - Finance & Operations | Dynamics 365 | Microsoft Docs https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/extensible-data-security-policies

## Slide 17: Worker data
What is the strategy for maintaining worker data in Dynamics 365 Human Resources?
Add details here (See slide notes for additional information)
HR
Notes: =========================
Why are we asking this information?
Some applications have unique considerations, such as Human Resources. Here we want to understand your plan for using these application-specific features effectively and efficiently.
=========================
What to include?
You should consider and answer the following questions in relation to implementing Human Resources:
What is the strategy for maintaining worker data in Dynamics 365 Human Resources?
Are you planning to restrict access to certain leave and absence plans?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:

## Slide 18: Basics
How many users do you have (at target)?
How many distinct patterns have you identified for your security model?
How many users are there in each pattern?
Are there users that have more complex security requirements that the rest?
E.g., X users inherit permissions from security roles and are dispatched in business units. Y users are a combination of X + manager hierarchy, etc.
When you reviewed the business requirements, did you challenge if the need was to restrict access or to filter data?
Goal is to understand if the requirements come from a desire of better UX (that be achieved through view filters) or are about restricting visibility.
CE
How are you planning to organize records and users around the hierarchy of business units?
Notes: =========================
Why are we asking this information?
It is rare that one security pattern suits all user needs and roles. We would like to understand how many different patterns you are going to implement in the project.
It is very frequent that very complex security models are designed to accommodate the needs of a fraction of users that don’t fall in the main model. In that case, there could be an opportunity to challenge if those users couldn’t access the desired data in a different manner or elsewhere (reporting, BI, etc.)

## Slide 19: Security roles
How many security roles do you plan to use?
Have you tried to rationalize them or reduce the number?
How do you plan to implement security roles?
How do you plan to manage user accounts with elevated privileges?
What is your strategy to update the security roles as you roll out new functionalities?
CE
How are you planning to monitor assigned security roles and privileges?
Notes: =========================
Why are we asking this information?
Security roles do not necessarily need to match the user’s role. In fact, in most cases, similar user roles can be managed with one security role.
Keeping the number of security roles to a minimum makes things easier to manage. Security roles don’t necessarily need to map one for one with the various job titles of your users. They can be grouped and cumulated.
Security roles should be created at the root business unit so that they can be easier to use across the organization but also to facilitate ALM, as only root security roles can be added to a solution.
Existing roles shouldn’t be updated too much. For new needs, just start from a copy of an existing role.
Users or service accounts with elevated privileges (i.e., typically “System Administrator”, but any security role granting elevated privileges to confidential data or critical processes) should be kept to a minimum, actively monitored, secured (for example with additional access policies) and when possible, granted in a “just-in-time” access mode. This is valid for security roles assigned to users directly or through teams.
=========================
Resources:
Configure user security (https://docs.microsoft.com/power-platform/admin/database-security)

## Slide 20: Business units
Business unit structure
Describe the planned hierarchical structure of business units (See slide notes for additional information)
Number of business units
Maximum depth
#
#
CE
Notes: =========================
Why are we asking this information?
The business unit structure doesn’t have to reflect the company's internal organization. In fact, its only purpose and impact is related to access rights. Having many business units and many levels in the hierarchy can impact performance. Try to keep the number of business units to a minimum.
If you need to maintain a reflection of a company’s internal organization for a purpose different than security, consider using a custom entity. The business unit structure doesn’t necessarily need to reflect your internal business organization.
=========================
Resources:
Business units (https://docs.microsoft.com/power-platform/admin/wp-security-cds#business-units)
Scalable Security Modeling whitepaper (https://www.microsoft.com/download/details.aspx?id=45905)

## Slide 21: Teams
Are you planning to use owner teams?
If yes, how and why?
Owner teams:
Can be used to assign security roles to users and can own records.
Are created for each business unit and contain all their users.
Are you planning to use access teams?
If yes, how and why?
Access teams:
Can’t be assigned security roles and can’t own records.
Can be managed by the system to grant record-specific access (e.g., opportunity deal team)
Are you planning to use AAD group teams?
If yes, how and why?
Azure Active Directory (AAD) group teams:
Offer the same options as owner teams.
Can be Security Group or Office Group (e.g., members of a Teams).
Have their membership fully driven from Azure Active Directory.
CE
Notes: =========================
Why are we asking this information?
Understanding your security design and automation mechanisms related to teams
=========================
Resources:
Manage teams (https://docs.microsoft.com/power-platform/admin/manage-teams)

## Slide 22: Other security mechanisms
Do you plan to use field-level security?
If yes, please detail the number of tables and columns
Do you plan to use hierarchy security?
If yes, please provide details (manager or position, use cases)
Do you plan to review relevant table relationship behaviors and their potential impact on security?
Share, unshare, reparent, assign, etc. can impact security of related records.
Do you plan to automate sharing?
If yes, please provide details as to why and how
Do you use any other mechanism to implement security?
If yes, please provide details as to why and how
CE
Notes: =========================
Why are we asking this information?
Field-level security is global and not user / business unit aware.
Hierarchy security can cause performance issues in case of complex configuration or if there are too many levels in the depth of the hierarchy.
Automating sharing at scale can cause performances issues (the PrincipalObjectAccess – POA – table gets filled with exceptions to the standard security model). Sharing should remain a manual process to grant exceptions to the security model in place and should be avoided at scale. While it’s easy to adjust user’s business unit, teams and roles, it can be complex to do a data migration on custom sharing rule after a re-organization.
On cascading behaviors, have you considered enabling this OrgDBSetting: DisableImplicitSharingOfCommunicationActivities?
If using other mechanisms (e.g., plug-ins on the Retrieve and RetrieveMultiple messages) have you assessed the full impact on performance and if all data endpoints are covered?
=========================
Resources:
Field-level security (https://docs.microsoft.com/power-platform/admin/field-level-security)
Hierarchy security (https://docs.microsoft.com/power-platform/admin/hierarchy-security)
OrgDBOrgSettings tool (https://support.microsoft.com/help/2691237/orgdborgsettings-tool-for-microsoft-dynamics-crm)

## Slide 23: User interface
How do you plan to leverage security roles to simplify UX and create role-based experiences?
Security roles and privileges can be used to limit visibility on some components of the user interface, such as:
Model-driven apps
Dashboards
Main forms
Business process flows
Navigation sitemap sub-areas
Command bar (ribbon) buttons
Document templates
Add details here (See slide notes for additional information)
CE
Notes: =========================
Why are we asking this information?
Security roles and entity privileges can be used to tailor and trim the experience for your end-users.
The less elements the users see, the easier the experience is (who even goes through a list of dozens of views?)
Apps can be associated to security roles and help simplify the overall user experience by trimming the list of views, charts, dashboards, forms, business process flows, etc.

## Slide 24: Security strategy Implementation (beyond Dynamics 365)

## Slide 25: Scalability, performance, maintainability
Have you identified potential challenges in your security design that could impact performance or maintainability at scale?
If yes, please detail these challenges
Example of concerns:
Performance issues when using sharing for large volumes of data.
Performance issues when custom logic is implemented to retrieve data.
Performance issues for relationship behaviors.
Performance issues when reorganization happen.
Performance issues for large volumes of business units or teams.
Add details here (See slide notes for additional information)
Notes: =========================
Why are we asking this information?
Understanding how the system will behave at scale in terms of number of users, data volume, data updates.
As general rule, regular updates to user / team / business unit entities should be avoided. E.g., updating an attribute on User can cause the security cache to flush and potentially impact performance.
Providing organization / global read access to records can optimize performance for the execution of a view, as the system does not have to take into consideration the security principles that apply to a user (individual roles, team roles, shared records, hierarchy…) when retrieving records.

## Slide 26: Identity and authentication
Please describe the authentication strategy for the solution, including tenant design and planned use of features such as Conditional Access or Multi-factor authentication.
Add details here (See slide notes for additional information)
Notes: =========================
Why are we asking this information?
Azure Active Directory is the primary authentication provider for Dynamics 365. The authentication strategy for the solution, including tenant design and planned use of features such as Conditional Access or Multi-factor authentication, includes but is not limited to Dynamics applications. Meeting security requirements requires attention to security capabilities within Dynamics, as well as beyond.
=========================
What to include?
You should consider and answer the following questions in relation to implementing Role-based security in Finance and Operations applications:
What is the overall authentication strategy for the solution?
Are all required Domains synced to AAD?
Are you considering multi-tenant & Cross Tenant Access?
Are you using alternate authentication provider?
Are there requirements for limiting access to the application? Are there requirements for multi-factor authentication (MFA)?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:
CE: Control user access to environments (https://docs.microsoft.com/power-platform/admin/control-user-access)
CE: Back up and restore environments (https://docs.microsoft.com/power-platform/admin/backup-restore-environments)
CE: Export table data to Azure Data Lake Storage Gen2 (https://docs.microsoft.com/powerapps/maker/data-platform/export-to-data-lake)
Conditional Access (https://docs.microsoft.com/azure/active-directory/conditional-access/overview)

## Slide 27: Integration
Please describe your plans for addressing security needs in the context of additional applications.
Considerations for additional applications may include:
Have you considered how security should be approached when using virtual entities?
How are you planning to control security in data export service, Azure SQL, Export to Data Lake, Power BI, etc.?
Are you leveraging PowerApps and Power Automate? What are your security requirements and design for these apps?
Add details here (See slide notes for additional information)
Notes: =========================
Why are we asking this information?
Dynamics 365 capabilities extend beyond Finance and Operations and Customer Engagement apps. Data security requirements do also, so it is important to understand your plan for using additional applications securely.
=========================
What to include?
You should consider and answer the following questions in relation to integration with other applications:
If virtual entity is planned to be used, have you considered security model around them?
If applicable, how are you planning to control security in Export to Data Lake (Azure Synapse Link) and Power BI?
In case you are leveraging other Power Platform capabilities such as Flow and PowerApps, what are your security requirements and design?​
Does your security model hold dependencies on ISV or third-party solutions?
In terms of automation and data integration, how do you plan to secure the connections? E.g., server-to-server (S2S) authentication, non-interactive user accounts, data loss prevention (DLP) policies, tenant isolation, etc.
If your architecture requires to integrate with other Microsoft solutions, how do you plan to secure these integrations? E.g., Teams, Power BI, SharePoint, Exchange, Azure Data Lake, etc.
If applicable, how do you plan to secure your Power Apps Portals in terms of user authentication and data protection?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:
Data loss prevention (DLP) policies (https://docs.microsoft.com/power-platform/admin/prevent-data-loss)
Application user (https://docs.microsoft.com/power-platform/admin/create-users-assign-online-security-roles#create-an-application-user)

## Slide 28: Security strategy Testing

## Slide 29: Security testing
How do you plan to run your security tests?
Security testing generally involves:
Test environments, users and data.
Test cases for the different roles and potential configurations.
Negative testing on records and field-level security.
Test tooling, etc.
Add details here (See slide notes for additional information)
Add details here (See slide notes for additional information)
Do you plan to do penetration tests on the platform?
All penetration tests must follow the Microsoft Cloud Penetration Testing Rules of Engagement
Notes: =========================
Why are we asking this information?
Having a plan to test and validate security is crucial to successfully meeting security requirements.
=========================
What to include?
The format for your design may include different components such as word documents that outline vendor invoice processes, Visio diagrams that outline the flow, a Power Point with details of the design, screenshots of actual system configurations, and so on. You can provide links to existing documents or insert files into the slide. Use additional slides to outline the details if required.
You should consider and include details about the following in your design.
What is the testing strategy for security?
How are security workstream tasks integrated into the project plan?
Do you plan to have security roles implemented before, and fully tested and validated in, UAT? What is your progress toward these objectives?
How will you ensure security task completion dates do not slip?
=========================
Resources
Penetration Testing Rules of Engagement (https://www.microsoft.com/msrc/pentest-rules-of-engagement)
Report security issues (https://msrc.microsoft.com/)

## Slide 30: Security strategy Management, monitoring, and auditing

## Slide 31: Management
How are you considering Integration Identity and Service Accounts? How about Administrator accounts?
Add details here (See slide notes for additional information)
Add details here (See slide notes for additional information)
Add details here (See slide notes for additional information)
Are you managing all users within your company centrally, at the organization level?
Do you plan to use AAD Groups, organizational hierarchy, automatic role assignment, or segregation of duties enforcement? What is your progress toward these objectives?
Notes: =========================
Why are we asking this information?
Here we are looking for information about how security will be managed in the future.
=========================
What to include?
You should consider and include details about the following:
How are you considering Integration Identity and Service Accounts?
How about Administrator accounts?
Are you managing all users within your company centrally, at the organization level? Or do you have some administrative activities distributed across departments or locations?
Do you plan to use AAD Groups, organizational hierarchy, automatic role assignment, or segregation of duties enforcement? What is your progress toward these objectives?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:

## Slide 32: Monitoring and auditing
Do you plan to monitor user access to the application?
If yes, please detail your requirements and how you plan to meet them.
Add details here (See slide notes for additional information)
Add details here (See slide notes for additional information)
Add details here (See slide notes for additional information)
Do you plan to audit user actions?
If yes, please detail your requirements and how you plan to meet them.
How do you plan to prepare for your next security audit? When will that be?
Notes: =========================
Why are we asking this information?
Understand your monitoring and audit requirements and validate that they can be met by the current monitoring and auditing capabilities
=========================
What to include?
You should consider and include details about the following:
Do you have requirements to monitor user access to the application?
What is your plan to regularly check appropriate user permissions?
How do you plan to prepare for your next security audit? When will that be?
=========================
What we’ll do with this information?
Provide recommendations and information on additional resources.
=========================
Resources:
Dataverse audit (https://docs.microsoft.com/power-platform/admin/audit-data-user-activity)
Microsoft 365 audit logs (https://docs.microsoft.com/power-platform/admin/enable-use-comprehensive-auditing)
Out-of-box security reports - Finance & Operations | Dynamics 365 | Microsoft Docs (https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/security-reports)
Manage access to sensitive data - Finance & Operations | Dynamics 365 | Microsoft Docs (https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/gdpr/gdpr-auditing-sensitive-data)

## Slide 33: Security strategy Wrap-up

## Slide 34: Risks
Add details here
Highlight security risks which have the potential to negatively impact the project

## Slide 35: Issues
Add details here
Highlight security issues, that are either currently negatively impacting the project or will in the future

## Slide 36: Q&A
Brief Q&A to discuss any additional topic areas.
List questions and follow up actions

## Slide 37: Next steps
Discuss next steps and action items.
List next steps and action items

## Slide 38: Security strategy Resources

## Slide 39: Resources
Learn
Success by Design Security Strategy (https://docs.microsoft.com/learn/modules/fast-track-security/2-security-workshop-topics)
Plan and implement security in Finance and Operations apps (https://docs.microsoft.com/learn/modules/plan-implement-security-finance-operations/)
Documentation
Security in Microsoft Dataverse (https://docs.microsoft.com/power-platform/admin/wp-security)
Security and data access (https://docs.microsoft.com/powerapps/developer/data-platform/security-model)
Role-based security in Finance and Operations (https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/sysadmin/role-based-security)
FastTrack TechTalks
Microsoft Dynamics 365 FastTrack TechTalks (https://community.dynamics.com/365/b/techtalks)
Notes: Resources are items that allow you to take action on your own. Sometimes you simply need to find more information so that you can take the correct actions.

## Slide 40: End of Presentation
© 2020 Microsoft Corporation. All rights reserved. Microsoft, Microsoft Dynamics, Office 365, Windows, and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries. The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION